## Slide 1: M O D U L E - 5

## Slide 2: C O N T E N T S
MAINTENANCE
  Overview of maintenance process
  Types of maintenance
RISK MANAGEMENT
  Software risks
  Risk identification
  Risk monitoring and management
PROJECT MANAGEMENT CONCEPT
  People
  Product
  Process
  Project

## Slide 3: M A I N T E N A N C E

## Slide 4: INTRODUCTION
It is a task that is likely to happen when the software is delivered to the customer site, & it is installed and operational
Delivery or release of a software inaugurates the maintenance phase of life cycle
Consumes 40%-70% of cost of entire life cycle
It may span for 20 years

## Slide 5: INTRODUCTION
Software Maintenance is a very broad activity that includes
  Error corrections
  Enhancements of capabilities
  Deletion of obsolete capabilities
  Optimization
Any work done to change the software after it is in operation is considered as maintenance work
The purpose is to preserve the value of the software over time

## Slide 6: CATEGORIES OF MAINTENANCE
Corrective maintenance
Adaptive maintenance
Perfective maintenance

## Slide 7: CORRECTIVE MAINTENANCE
This refer to modifications initiated due to defects appearing in the software, while it is in use
Defects arises due to
  Design errors
  Logic errors
  Coding errors

## Slide 8: CORRECTIVE MAINTENANCE
Design errors occur when changes made to the software are
  Incorrect
  Incomplete
  Wrongly communicated
Logic errors occur due to
  Invalid tests & conclusions
  Incorrect implementation of design specification
  Faulty logic flow
  Incomplete test data
Coding errors arises due to
  Incorrect implementation of detailed design
  Incorrect use of source code logic
  Data processing errors
  System performance errors

## Slide 9: Patching
If a system failure occurs, actions are taken to restore the operation
Maintenance personnel sometimes perform emergency fixes called as patching
This method leads to many problems
  Increase program complexity
  Unforeseen ripple effects
    change to one part of a program may affect other sections in an unpredictable manner
  This leads to distortion in the logic of the system

## Slide 10: ADAPTIVE MAINTENANCE
It includes modifying the software to adapt to the changes in the environment.
Environment refers to the external influences acting on a software
  Eg:
  Business rules
  Govt policies
  Work patterns
  Software & hardware platforms
A change to the environment require modifications to the software
Modifications happens when software moves to a different hardware or software platform

## Slide 11: PERFECTIVE MAINTENANCE
This maintenance happens for improving
  Processing efficiency
  Performance
  Changeability of the software
User tries to expand the requirements & enhance existing system functionality
This maintenance is also called Enhancement
Enhancements are done to
  Make the product better
  Faster
  Better documented
  structured

## Slide 12: Other types of maintenance
Maintenance increase in the complexity of the software,
The work is required to be done to reduce it, if possible.
This work may be named as preventive maintenance.

## Slide 13: PREVENTIVE MAINTENANCE.
Aim of this maintenance is to make the program understandable
Activities include
  Code restructuring
  Code optimization
  Documentation updating
This reduces the complexity of the code

## Slide 15: Problems during maintenance
Often the program is written by one person & maintenance done by another person
Often the program is changed by person who did not understand it clearly.
Program listings are not structured.
High staff turnover.

## Slide 16: Solutions
Budget and effort reallocation
  Time & resources are to be invested for the development of maintainable systems rather than un-maintainable systems
Complete replacement of the system
  If maintenance cost of existing system is greater than cost of developing a new one, it is better to develop new one from scratch
Maintenance of existing system
  Complete replacement of a system is not a viable option
  Current s/m must have the potential to evolve to the higher state
  Existing s/m must integrate to other ones in a cost effective manner

## Slide 17: R I S K M A N A G E M E N T

## Slide 18: INTRODUCTION
Every project is susceptible to risks
Without effective risk management, even the planned projects become failure
Project manager should anticipate & identify different risks susceptible to the project
He should prepare contingency plans before hand to contain the risk
Risk management
  It aims to reduce the chances of risk becoming real
  Also reduces the impact of a risk that becomes real

## Slide 19: ACTIVITIES OF RISK MANAGEMENT
3 activities
  Risk Identification
  Risk Assessment
  Risk Mitigation

## Slide 20: RISK IDENTIFICATION
Project manager needs to anticipate the risks in the project as early as possible
After identifying the risks, risk management plans are made
Risk identification is similar to listing down the nightmares by the manager
  Eg: vendors not completing their work on time
  Poor quality work
  Manpower turnover

## Slide 21: RISK IDENTIFICATION [2]
To identify the risks systematically, we have to categorize risks into different classes
Project manager examines the risks in each classes
Identify the risks that are relevant to the project
Categories of risks are
  Project risks
  Technical risks
  Business risks

## Slide 22: RISK IDENTIFICATION [3]
Project risks
  This include problems related to
    Budgetary
    Schedule
    Personnel
    Resource
    Customer related issues
  Important project risk is schedule slippage
  This arises since the software projects are difficult to monitor
  Due to its invisibility it is very difficult to asses the progress

## Slide 23: RISK IDENTIFICATION [4]
Technical risks
  It includes problems related to
    Potential design
    Implementation
    Interfacing
    Testing
    Maintenance
  Technical risks also includes
    Incomplete specification
    Changing specification
    Technical uncertainty
  Most of the technical risks arises due to insufficient knowledge about the product

## Slide 24: RISK IDENTIFICATION [5]
Business risks
  This includes
    Risk of building a product that no one wants
    Losing budgetary commitments
To successfully identify risks, it is good to have a company disaster list
Company disaster list
  Contains all the bad events that have happened to the s/w projects of the company over the years
  This list can be read by the project manager to be aware of susceptible risks to the project

## Slide 25: R I S K A S S E S S M E N T
Objective of risk assessment is to rank the risks in terms of their damage causing potential
Each risk is rated in 2 ways
  The probability of risk becoming real (r)
  The consequence of problems associated with that risk(s)
Based on these two factors priority of each risk is calculated
  P=r*s
    P priority with which the risk should be handled
    r probability of the risk becoming real
    s severity of damage caused if the risk becomes real
If all the risks are prioritized, then the most likely and damaging risks are handled first

## Slide 26: R I S K M I T I G A T I O N
After identifying all risks, plans are made to control the most damaging and likely risks first
Different risks have different containment/control procedures
Strategies for risk containment
  Avoid the risk
  Transfer the risk
  Risk reduction

## Slide 27: R I S K M I T I G A T I O N
Avoid the risk
  Risks can be avoided in several ways
  Risks often arises due to project constraints
  So risks can be avoided by modifying the constraints
  Categories of constraints which give rise to risks
    Process related constraints
    Product related constraints
    Technology related constraints

## Slide 28: R I S K M I T I G A T I O N
Process related constraints
  Risks arises due to following constraints
    Aggressive work schedule
    Budget
    Resource utilization
Product related constraints
  Risks arises due to
    Commitment to challenging product features
    Quality
    Reliability
Technology related constraints
  Risks arises due to
    Use of certain technology

## Slide 29: R I S K M I T I G A T I O N
Risks can be avoided by
  Discussing with customer to change the requirements
  Giving incentives to the developers to avoid the risk of manpower turnover

## Slide 30: R I S K M I T I G A T I O N
Transfer the risks
  This involves getting the risky components developed by a third party
  Or buying insurance cover etc
Risk reduction
  This involves planning different things to contain the damage due to a risk
    Eg: if there is a risk of manpower turnover, new recruitment can be planned
    Technical risks can be reduced by building a prototype of the technology that you are going to use

## Slide 31: R I S K M O N I T O R I N G & M A N A G E M E N T

## Slide 32: RISK MONITORING
As the project proceeds, risk-monitoring activities commence.
The project manager monitors factors that may provide an indication of the risk
Risk monitoring is a project tracking activity
Objectives
  Assess whether predicted risks occur or not
  Ensure that risk aversion steps defined for the risk are being properly applied
  Collect information that can be used for future risk analysis.

## Slide 33: EXAMPLE: HIGH STAFF TURNOVER
The factors monitored for the above risk
  The general attitude of team members based on project pressures
  Interpersonal relationships among team members
  Potential problems with compensation and benefits
  Availability of jobs within the company and outside it are all monitored

## Slide 34: Other factors monitored
Project manager should monitor the effectiveness of risk mitigation steps.
Suppose that the risk mitigation step taken to resolve manpower turnover is proper documentation
Manager has to monitor the following
  Check whether work products or documents are developed in a timely manner.
  This is to ensure continuity
    Newcomer gets necessary information from these documents, if he is forced to join the software team in the middle of the project

## Slide 35: RISK MANAGEMENT
Risk management is done if the risk mitigation efforts are failed & risk has become a reality
In such a case, if we have followed mitigation strategy, then
  Backup will be available
  Information will be documented
  knowledge has been dispersed across the team.
  Newcomers must be added to the team to “get up to speed.”
  Those individuals who are leaving are asked to stop all work and spend their last weeks in “knowledge transfer mode.”
    This might include
      video-based knowledge capture,
      the development of commentary documents
      meeting with other team members who will remain on the project.

## Slide 36: RMMM plan
A risk management strategy can be included in the software project plan,
The risk management steps can be organized into
  Risk Mitigation Monitoring Management plan.
The RMMM plan documents all work performed as part of risk analysis
It is used by the project manager as part of the overall project plan.

## Slide 37: RISK INFORMATION SHEET
Some software teams do not develop a formal RMMM document.
Each risk is documented individually using a Risk Information Sheet (RIS)
RIS is maintained using a database system
  Creation and information entry
  Priority ordering
  Searches
  Other analysis may be accomplished easily

## Slide 38: RISK INFORMATION SHEET

## Slide 39: P R O J E C T M A N A G E M E N T

## Slide 40: INTRODUCTION
Effective software project management focuses on the four Ps:
  People
  Product
  Process
  Project

## Slide 41: P E O P L E
The “people factor” is so important
Software Engineering Institute has developed a People Capability Maturity Model (People-CMM),
This is because, every organization needs to continually improve its ability to
  Attract
  Develop
  Motivate
  Organize
  Retain
  the workforce needed to accomplish its strategic business objectives

## Slide 42: PEOPLE- CMM
It defines following
  Staffing
  Communication and coordination
  Work environment
  Performance management
  Training
  Compensation
  Competency analysis and development
  Career development
  Workgroup development
  Team/ culture development
Organizations that achieve high levels of People-CMM have a higher likelihood of implementing effective software project management practices.

## Slide 43: P R O D U C T
Before a project can be planned,
  Product objectives must be established
  Scope should be established
  Alternative solutions should be considered
  Technical and management constraints should be identified.
Without this information, we cannot define
  Estimates of the cost
  Effective assessment of risk
  Breakdown of project tasks
  Manageable project schedule

## Slide 44: P R O D U C T
Stakeholders must meet to define product objectives and scope.
Product Objectives
  Identify the overall goals for the product from the stakeholder’s points of view
  Does not consider how these goals will be achieved.
Scope identifies the
  Primary data
  Functions
  Attempts to bound these characteristics in a quantitative manner.

## Slide 45
Once the product objectives and scope are understood, alternative solutions are considered.
alternatives enable managers to select a “best” approach

## Slide 46: PROJECT
We conduct planned and controlled software projects to manage complexity
Although the success rate for present-day software projects may have improved, project failure rate remains to be higher

## Slide 47: METHODS TO AVOID PROJECT FAILURE
Project manager and the software engineer must
  Avoid a set of common warning signs
  Understand the critical success factors
  Develop a commonsense approach for
    Planning
    Monitoring
    controlling the project.

## Slide 48: THE PEOPLE
People build computer software
Projects succeed because well-trained, and motivated people get things done.
But often they are taken for granted by the managers & other senior engineers

## Slide 49: STAKEHOLDERS
They are categorized into 5
Senior managers
  Define the business issues that often have a significant influence on the project.
Project managers
  Who plan, motivate, organize, and control the practitioners who do software work.
Practitioners
  Deliver the technical skills that are necessary to engineer a product or application.
Customers
  Specify the requirements for the software to be engineered
End users
  Interact with the software once it is released for production use.

## Slide 50: TEAM LEADERS
Every software project is populated by people who fall within this taxonomy.
To be effective, the project team must be organized in a way that maximizes each person’s skills and abilities.
And that’s the job of the team leader.

## Slide 51: FEATURES FOR A GOOD TEAM LEADER
MOI model of leadership states the following features
Motivation.
  The ability to encourage technical people to produce to their best ability.
Organization.
  The ability to mold existing processes or invent new ones
Ideas or innovation.
  The ability to encourage people to
  create and feel creative even when they work within bounds of a particular software product

## Slide 52
This model suggests that, successful project leaders apply a problem-solving management style.
Software project manager should concentrate on
  Understanding the problem to be solved
  Manage the flow of ideas
  Lets everyone on the team know that quality will not be compromised.

## Slide 53: KEY FEATURES OF EFFECTIVE PROJECT MANAGER
Problem solving
Managerial identity
Achievement
Influence & team building

## Slide 54: PROBLEM SOLVING
An effective software project manager can
  Diagnose the technical and organizational issues
  Can systematically structure a solution
  Motivate other practitioners to develop the solution,
  Apply lessons learned from past projects to new situations
  Remain flexible enough to change direction if initial attempts at problem solution are fruitless.

## Slide 55: MANAGERIAL IDENTITY
A good project manager must take charge of the project.
She/he must have the confidence to assume control when necessary
allow good technical people to follow their instincts.

## Slide 56: ACHIEVEMENT
A competent manager must
  Reward initiative to optimize the productivity of a project team.
  Demonstrate through her own actions that controlled risk taking will not be punished.

## Slide 57: INFLUENCE & TEAM BUILDING
An effective project manager must be able to
  “Read” people
  Understand verbal and nonverbal signals
  React to the needs of the people sending these signals.
  Manager must remain under control in high-stress situations.

## Slide 58: THE SOFTWARE TEAM
The “best” team structure depends on
  the management style of your organization,
  the number of people who will populate the team and their skill levels,
  overall problem difficulty.
Factors that affect the structure of teams
  difficulty of the problem to be solved;
  “size” of the resultant program
  time that the team will stay together
  degree to which the problem can be modularized;
  quality and reliability of the system to be built;
  rigidity of the delivery date,
  degree of sociability (communication) required for the project.

## Slide 59: ORGANIZATIONAL PARADIGM FOR SOFTWARE ENGINEERING TEAM
Closed paradigm
Random paradigm
Open paradigm
Synchronous paradigm

## Slide 60: CLOSED PARADIGM
Structures a team along a traditional hierarchy of authority.
Such teams can work well while producing software similar to past efforts,
but they will be less innovative when working within the closed paradigm.
Also called as chief programmer team

## Slide 61: RANDOM PARADIGM
structures a team loosely
depends on individual initiative of the team members.
they excel when innovation or technological breakthrough is required,
But such teams may struggle when “orderly performance” is required.
Also called as innovative anarchy

## Slide 62: OPEN PARADIGM
Structure a team in a manner that
  achieves some of the controls associated with the closed paradigm
  but also much of the innovation that occurs when using the random paradigm.
Work is performed collaboratively, with heavy communication and consensus-based decision
These are well suited to the solution of complex problems
but may not perform as efficiently as other teams

## Slide 63: SYNCHRONOUS PARADIGM
Relies on the natural compartmentalization of a problem
Organizes team members to work on pieces of the problem
No active communication among themselves.

## Slide 64: High performance team
Team members must have trust in one another,
distribution of skills must be appropriate to the problem,
mavericks may have to be excluded from the team, if team cohesiveness is to be maintained.

## Slide 65: Jelled team
A jelled team is a group of people so strongly knit that the whole is greater than the sum of the parts
Once a team begins to jell, the probability of success goes way up.
The team can become unstoppable, a juggernaut for success
They don’t need to be managed in the traditional way
they certainly don’t need to be motivated.
They’ve got momentum.

## Slide 66: Factors leading to team toxicity
Frenzied work atmosphere,
High frustration that causes friction among team members,
Fragmented or poorly coordinated” software process,
Unclear definition of roles on the software team,
Continuous and repeated exposure to failure.”

## Slide 67: Solutions
To avoid a frenzied work environment,
  the team must have access to all information required to do the job
  major goals and objectives, once defined, should not be modified unless absolutely necessary
A software team can avoid frustration
  if it is given responsibility for decision making

## Slide 68
An inappropriate process can be avoided by
  understanding the product to be built,
  the people doing the work,
  by allowing the team to select the process model.
Failure can be avoided by
  establishing team-based techniques for feedback and problem solving.

## Slide 69: Agile team
The small, highly motivated project team,
Adopts many of the characteristics of successful software project
avoids many of the toxins that create problems.
It focus on individual competency , & group collaboration

## Slide 70
Agile teams are self-organizing.
  A self-organizing team does not necessarily maintain a single team structure
  instead, uses elements of random, open, and synchronous paradigms

## Slide 71: Features
Planning is kept to a minimum, and the team is allowed to select its own approach
team self-organizes to focus individual competency which is beneficial to the project
conduct daily team meetings to coordinate and synchronize the work that must be accomplished for that day.

## Slide 72: Coordination & communication issues
The scale of many development efforts is large,
  This lead to
    complexity,
    confusion,
    Difficulties in coordinating team members.
Uncertainty is common
  This result in a stream of changes that ratchets the project team.
Interoperability has become a key characteristic of many systems.
  New software must communicate with existing software and conform to predefined constraints imposed by the system or product.

## Slide 73: Solution
Establish effective methods for coordinating the people who do the work.
  Formal & informal communication methods
Formal communication is accomplished through
  Writing
  structured meetings,
Informal communication is more personal.
  Members of a team share ideas on an ad hoc basis,
  ask for help as problems arise,
  interact with one another on a daily basis.

## Slide 74: THE PRODUCT

## Slide 75: Introduction
A software project manager always faces a dilemma at the very beginning of a software project.
  Quantitative estimates and an organized plan are required, but solid information is unavailable.
A detailed analysis of software requirements would provide information necessary for estimates
Problems
  analysis often takes weeks or even months to complete.
  requirements may be fluid,
  It may changing regularly as the project proceeds.

## Slide 76
2 main activities of project management
  Establish scope
  Establish product objectives

## Slide 77: Software scope
Scope is defined by answering the following questions:
Context.
  What is the business context,? and what constraints are imposed as a result of the context?
Information objectives.
  What data objects are produced as output from the software?
  What data objects are required for input?
Function and performance.
  What function does the software perform to transform input data into output?
  Are any special performance characteristics to be addressed?

## Slide 78: Features of scope
scope must be unambiguous and understandable at the management and technical levels.
A statement of software scope must be bounded.
  quantitative data are stated explicitly,
  constraints and/or limitations are noted,
  mitigating factors are described.

## Slide 79: Problem decomposition
Also called partitioning or problem elaboration
During the scoping activity no attempt is made to fully decompose the problem.
decomposition is applied in two major areas:
  the functionality and content (information) that must be delivered and
  the process that will be used to deliver it.

## Slide 80
complex problem is partitioned into smaller problems
Software functions, described in the statement of scope, are evaluated and refined
  This provide more detail prior to the beginning of estimation
Major content or data objects are decomposed into their constituent parts,
  This provides a reasonable understanding of the information to be produced

## Slide 81: THE PROCESS
Selection of an appropriate process model is very important
Process model selection must be based on
  Customers who have requested the product
  Project environment
  Characteristics of the product
team then defines a preliminary project plan based on the set of process framework activities.
Once the preliminary plan is established, process decomposition begins.

## Slide 82: Melding the product & process
Project planning begins with the melding of the product and the process.
Each function to be done by the team must pass through the set of framework activities

## Slide 83: Example
Consider the following framework activities
  communication,
  planning,
  modeling,
  construction,
  deployment
The team members who work on a product function will apply each of the framework activities to it

## Slide 84
A matrix is created
Left side functions of word processing s/w
Framework activities are listed in top
Job of the project manager is to
  estimate resource requirement for each matrix cell
  Start & end dates tasks associated with each cell,
  work products to be produced as a consequence of each task.

## Slide 86: Process decomposition
Once the process model has been chosen, the process framework is adapted to it.
Process decomposition commences when the project manager asks following question
  “How do we accomplish this framework activity?”
An activity is done using a series of work tasks

## Slide 87: Example: communication activity
Series of work tasks are
Review the customer request.
Plan and schedule a formal meeting with all stakeholders.
Conduct research to specify the proposed solution and existing approaches.
Prepare a “working document” and an agenda for the formal meeting.

## Slide 88
Conduct the meeting.
Jointly develop mini-specs that reflect data, function, and behavioral features of the software.
Review each mini-spec for correctness, consistency, and lack of ambiguity.
Assemble the mini-specs into a scoping document.
Review the scoping document
Modify the scoping document

## Slide 89: The project
In order to manage a successful software project, you have to understand
  what can go wrong so that problems can be avoided.
General problems
  Poor understandability of customer requirements
  Poorly defined scope
  Technology changes & business shifts
  Unrealistic deadlines

## Slide 90: 5 part commonsense approach of projects
Start on the right foot
Maintain momentum
Track progress
Make smart decisions
Conduct a postmortem analysis

## Slide 91: Start on the right foot
work hard to understand the problem that is to be solved
set realistic objectives and expectations for everyone involved in the project.
build the right team
Give the team the autonomy, authority, and technology needed to do the job.

## Slide 92: Maintain momentum
To maintain momentum, the project manager must provide incentives to keep turnover of personnel minimum
The team should emphasize quality in every task it performs,
senior management should do everything possible to stay out of the team’s way.

## Slide 93: Track progress
progress is tracked as work products are produced and approved
software process and project measures can be collected and used to assess progress

## Slide 94: Make smart decisions
decisions of the project manager must be simple
use existing software components or patterns,
avoid custom interfaces when standard approaches are available,
identify and then avoid obvious risks,
allocate more time than you think is needed to complex or risky tasks

## Slide 95: Conduct postmortem analysis
Establish a consistent mechanism for extracting lessons learned for each project.
Evaluate the planned and actual schedules,
collect and analyze software project metrics
get feedback from team members and customers,
record findings in written form

## Slide 96: W5HHH principle
This principle is used to define the key project characteristics
  Why is the system being developed?
  What will be done?
  When will it be done?
  Who is responsible for a function?
  Where are they located organizationally?
  How will the job be done technically and managerially?
  How much of each resource is needed?